# Gateway 1: Initiation Gateway

**Use Case Context:** This artifact supports **UC01: Propose a New Digital Capability**

[G-CAF-090]

Change Driver: Initiation process, entry criteria, or required artifacts

Type: Specific

Last Updated: December 2025

## Trigger

New PBC proposed (build, buy, or outsource)

## Purpose

- Confirm PBC is needed (reuse assessment against PBC Catalog)

- Validate strategic fit with Capability Portfolio

- Determine classification dimensions (Criticality, Sourcing, Operational Model)

- Assign PBC Type and Maturity Type

- Assign Stability Tier

- Validate PBC boundaries (sizing criteria)

- Define data ownership

- Define technical evaluation criteria (for vendor PBCs)

- Identify preliminary technology preferences (NEW v1.5)

## DDA Reviews (.md files)

| Item | Description | Reference |
| --- | --- | --- |
| Catalog Search | Evidence that no existing PBC meets the need | pbc-catalog.md |
| Domain Assignment | Which domain (GovData, GovOps, etc.) | — |
| Criticality | Critical, High, Medium, or Low | criticality.md |
| Sourcing Preference | Build, Buy, or Outsource | sourcing.md |
| Operational Model | Centralized, Federated, or Distributed | operational-models.md |
| PBC Type | Application, Analytics, Data, Orchestration, Digital Twin, or Agent | pbc-types.md |
| Maturity Type | Fully Expressed, Orchestration, Basic Business Function, or Pseudo | pbc-maturity.md [G-CAF-055] |
| Stability Tier | Foundational, Stable, or Evolving | stability-tiers.md |
| Sizing Validation | Boundaries validated against sizing criteria | pbc-sizing.md [G-CAF-053] |
| Data Ownership | Owned entities and SoT assignment | data-ownership-governance.md |
| Standard Contract Versions | Which versions will be implemented | _version-registry.md |
| Trust Zone | Assigned trust zone per operational model | security-contract.md |
| Technical Evaluation | Vendor assessment (if Buy/Outsource) | vendor-evaluation.md [G-CAF-056] |
| Technology Alignment | Technology preferences validated against Catalog | technology-standards-catalog.md [G-CAF-043] (NEW v1.5) |

## Required Artifacts

### All PBCs

- [ ] PBC Catalog search results (reuse assessment)

- [ ] Business case / need statement

- [ ] Proposed classification (all dimensions including Maturity Type)

- [ ] Sizing validation checklist (per pbc-sizing.md)

- [ ] Data ownership declaration (owned entities, sharing zone)

- [ ] Standard contract version declarations

- [ ] Trust zone assignment

- [ ] PBC Documentation (using template from pbc-template.md)

- [ ] Technology preferences identified (per technology-standards-catalog.md) (NEW v1.5)

- [ ] Technology Catalog alignment checked (NEW v1.5)

### Buy/Outsource PBCs Only

- [ ] Vendor evaluation scorecard (per vendor-evaluation.md)

- [ ] Schema stability assessment

- [ ] ACL decision (required / not required)

- [ ] Contract clause checklist

- [ ] Vendor technology stack assessed (per technology-standards-catalog.md Section 18.8) (NEW v1.5)

- [ ] Technology compatibility classification (Compatible / ACL Required / Incompatible) (NEW v1.5)

## Technology Validation (v1.5)

Before proceeding, validate technology choices using technology-standards-catalog.md [G-CAF-043]:

Mandatory Checks:

- [ ] Preliminary technology preferences identified (database, runtime, framework)

- [ ] Technologies validated against Technology Standards Catalog

- [ ] All identified technologies are Strategic or Tactical (no Containment/Retired for new PBCs)

- [ ] Non-standard technologies flagged for DDA/ARB approval

- [ ] Vendor technology stack assessed (Buy/Outsource only)

- [ ] ACL requirement determined for vendor technology incompatibilities

Technology Status Validation:

| Status | Permitted for New PBCs | Approval |
| --- | --- | --- |
| Strategic | ✅ Yes | None required |
| Tactical | ✅ Yes (with justification) | DDA approval at Design Gateway |
| Containment | ❌ No (exceptions only) | ARB exception required |
| Retired | ❌ No | Not permitted |

If technology not in Catalog: Flag for DDA evaluation; may require Tactical addition to Catalog.

## Sizing Validation (v1.2)

Before proceeding, validate boundaries using pbc-sizing.md [G-CAF-053]:

Mandatory Checks:

- [ ] Not too small (delivers standalone business value)

- [ ] Not too large (manageable by single team)

- [ ] Single data ownership (no shared databases)

- [ ] Clear API boundaries

- [ ] Team alignment test passed

If sizing validation fails: Refine boundaries and re-submit.

## Maturity Classification (v1.2)

Declare maturity using pbc-maturity.md [G-CAF-055]:

| Maturity Type | When to Use |
| --- | --- |
| Fully Expressed | Complete data and lifecycle ownership |
| Orchestration | Process coordination; invokes other PBCs |
| Basic Business Function | Partial capability; legacy modernization |
| Pseudo PBC | API facade over legacy (must include evolution plan) |

If Pseudo PBC: Must include target maturity and evolution timeline.

## Vendor Evaluation (v1.2)

For Buy/Outsource sourcing, complete evaluation per vendor-evaluation.md [G-CAF-056]:

- Mandatory Requirements Check — Must pass all

- Scored Evaluation — Minimum 3.5/5.0 weighted average

- Schema Stability Assessment — Score 1-5

- ACL Decision — Required if stability score ≤3

- Technology Compatibility Assessment — Per Technology Standards Catalog (NEW v1.5)

If vendor rejected: Document rejection rationale; seek alternative.

## Anti-Pattern Check (v1.2)

Review against pbc-anti-patterns.md [G-CAF-054]:

Blocking Anti-Patterns at Initiation:

- Bypassing Reuse Assessment

- Missing Ownership

- Undefined Data Ownership

- Technology-Led Definition

If anti-pattern detected: Must remediate before gateway approval.

## Exit Criteria

✅ PBC registered in Catalog as "Proposed"

✅ Classification approved by DDA (all dimensions)

✅ Sizing validation passed

✅ Maturity type declared (with evolution plan if Pseudo)

✅ Data ownership clarified

✅ Vendor evaluation complete (if Buy/Outsource)

✅ No blocking anti-patterns

✅ Technology preferences identified and validated (NEW v1.5)

✅ Non-standard technologies flagged (NEW v1.5)

✅ Vendor technology compatibility assessed (if Buy/Outsource) (NEW v1.5)

✅ Proceed to Design Gateway (or procurement for Buy)

## Decision Points

| If... | Then... |
| --- | --- |
| Existing PBC meets need | Reuse; no new PBC |
| Criticality = Critical | Escalate sourcing decision to ARB |
| Sourcing = Buy | Initiate DDA Technical Committee process; complete vendor evaluation |
| Sourcing = Outsource | Define procurement approach; complete vendor evaluation |
| Maturity = Pseudo | Document evolution plan; flag for quarterly review |
| Sizing validation fails | Refine boundaries; re-submit |
| Vendor evaluation score <3.5 | Reject vendor; seek alternative |
| ACL required | Include ACL design in scope |
| Technology = Containment/Retired | Reject; use Strategic/Tactical alternative (NEW v1.5) |
| Technology not in Catalog | Flag for DDA evaluation; may add as Tactical (NEW v1.5) |
| Vendor tech incompatible | Require ACL or reject vendor (NEW v1.5) |

## Common Rejections

| Reason | Resolution |
| --- | --- |
| Existing PBC available | Use existing; document enhancement needs |
| Incomplete business case | Strengthen justification |
| Classification unclear | Clarify with DDA guidance |
| Sizing validation failed | Refine boundaries per sizing criteria |
| Data ownership disputed | Resolve via DDA; escalate to ARB if needed |
| Vendor evaluation failed | Select different vendor or switch to Build |
| Missing evolution plan (Pseudo) | Document target maturity and timeline |
| Technology on Containment/Retired | Select Strategic/Tactical alternative (NEW v1.5) |
| Vendor technology incompatible | Design ACL or select different vendor (NEW v1.5) |

## Module Metadata

| Field | Value |
| --- | --- |
| Module ID | G-CAF-090 |
| Change Driver | Initiation process |
| Type | Specific |
| Last Updated | December 2025 (v1.5) |

## Related Modules

| Module | Relationship |
| --- | --- |
| G-CAF-041 (dda.md) | DDA conducts Initiation review |
| G-CAF-042 (pbc-catalog.md) | Reuse assessment against catalog |
| G-CAF-058 (criticality.md) | Criticality assigned here |
| G-CAF-051 (sourcing.md) | Sourcing preference assigned here |
| G-CAF-052 (pbc-types.md) | PBC Type assigned here |
| G-CAF-053 (pbc-sizing.md) | Sizing validation performed |
| G-CAF-043 (technology-standards-catalog.md) | Technology preliminary check |
| COMPANION-001 (pbc-template.md) | PBC template initiated |
| G-CAF-091 (gateway-design.md) | Next gateway in sequence |