# Gateway 2: Design Gateway

**Use Case Context:** This artifact supports **UC11: Conduct Architecture Review**

[G-CAF-091]

Change Driver: Design review process, architecture criteria, or required artifacts

Type: Specific

Last Updated: December 2025

## Trigger

PBC passed Initiation Gateway; ready for detailed design (or procurement complete for Buy)

## Purpose

- Validate architecture compliance with G-CAF principles

- Review Interface Contract completeness

- Confirm standard contract compliance

- Validate GovDX integration approach

- Assess security architecture

- Review data architecture alignment

- Validate complete technology specifications (NEW v1.5)

- Obtain approvals for non-Strategic technologies (NEW v1.5)

## DDA Reviews

| Item | Description | Reference |
| --- | --- | --- |
| Architecture Compliance | Architecture follows G-CAF principles | architecture-principles.md |
| Interface Contract | APIs, events, schemas documented | interface-framework.md |
| Security Contract | Security requirements met per SAL | security-contract.md |
| Data Contract | Data requirements met; ownership clear | data-contract.md |
| Integration Contract | GovDX integration compliant | integration-contract.md |
| NFR Contract | NFR targets defined per Criticality | nfr-contract.md |
| Anti-Pattern Review | No design-phase anti-patterns | pbc-anti-patterns.md [G-CAF-054] |
| Vendor Compliance | ACL designed if required (Buy/Outsource) | vendor-evaluation.md [G-CAF-056] |
| Technology Specifications | Complete technology stack documented and approved | technology-standards-catalog.md [G-CAF-043] (NEW v1.5) |

## Required Artifacts

### All PBCs

- [ ] Architecture diagrams (C4: Context, Container, Component)

- [ ] Interface Contract (OpenAPI 3.0+ specification)

- [ ] Event schemas (CloudEvents format, if applicable)

- [ ] Data model and ownership confirmation

- [ ] Security architecture (per SAL requirements)

- [ ] NFR targets (availability, performance, scalability)

- [ ] GovDX integration design

- [ ] Technology Specifications (PBC Template Section 18) (NEW v1.5)

- [ ] Technology compliance confirmation (Strategic or Tactical approved) (NEW v1.5)

- [ ] DDA approval for Tactical technologies (NEW v1.5)

- [ ] ARB approval for exceptions (if any) (NEW v1.5)

### Buy/Outsource PBCs Only

- [ ] Vendor Interface Contract mapping

- [ ] ACL design (if schema stability score ≤3)

- [ ] Consumer-driven contract test plan

- [ ] Vendor technology compatibility matrix (NEW v1.5)

- [ ] ACL technology stack (if required) (NEW v1.5)

## Technology Specifications Review (v1.5)

Complete technology specifications using PBC Template Section 18 [G-CAF-COMPANION-001a]:

Required Subsections:

| Section | Content | Governance |
| --- | --- | --- |
| 18.1 Technology Stack Summary | All layers with Catalog status | DDA review |
| 18.2 Data Tier | Database, cache, search specifications | DDA review |
| 18.3 Application Tier | Backend, frontend, API specifications | DDA review |
| 18.4 Integration Tier | API gateway, message queue | DDA review |
| 18.5 Infrastructure Tier | Cloud, compute, containers, IaC | DDA review |
| 18.6 Security Tier | IAM, secrets, security tools | Security Team review |
| 18.7 Operations Tier | CI/CD, monitoring, observability | DDA review |
| 18.8 Vendor Technology (Buy only) | Vendor stack, compatibility, ACL | DDA Technical Committee |
| 18.9 Non-Standard Justification | Exception documentation | DDA/ARB approval |

Mandatory Checks:

- [ ] All technology choices documented in Section 18

- [ ] Each technology has Catalog status declared

- [ ] Strategic technologies used as default (no justification needed)

- [ ] Tactical technologies have documented justification and DDA approval

- [ ] No Containment or Retired technologies (unless ARB exception granted)

- [ ] Technology compliance score calculated (Strategic % target: >80%)

- [ ] Infrastructure requirements defined (compute, storage, network)

- [ ] Security tools specified per SAL requirements

- [ ] CI/CD pipeline designed with approved tools

- [ ] Monitoring and observability stack specified

Approval Requirements:

| Technology Status | Approval Authority | Documentation |
| --- | --- | --- |
| Strategic | None | Standard documentation |
| Tactical | DDA | Justification in Section 18.9 |
| Exception (Containment) | ARB | Full business case; migration plan |
| Not in Catalog | DDA evaluation | May add to Catalog as Tactical |

If technology compliance score <80%: Document improvement plan and timeline.

## Vendor Technology Assessment (Buy/Outsource) (v1.5)

Complete vendor technology compatibility assessment per Section 18.8:

Compatibility Matrix:

| Compatibility | Definition | Action |
| --- | --- | --- |
| Compatible | Vendor technology in Catalog (Strategic/Tactical) | Direct integration |
| ACL Required | Technology not in Catalog or proprietary | Design Anti-Corruption Layer |
| Incompatible | Technology in Containment/Retired | Reject or require vendor upgrade |

ACL Design Requirements (if required):

- [ ] ACL architecture documented

- [ ] ACL technology stack uses Strategic technologies

- [ ] ACL registered as separate PBC (if significant)

- [ ] Interface contract defined (ACL owns contract; vendor changes absorbed)

## Anti-Pattern Check (v1.2)

Review against pbc-anti-patterns.md [G-CAF-054]:

Blocking Anti-Patterns at Design:

- Leaking Domain Logic

- Chatty Interfaces

- Shared Database

- Ignoring Stability Tier

If anti-pattern detected: Must remediate before gateway approval.

## Exit Criteria

✅ Architecture compliant with G-CAF principles

✅ Interface Contract complete and approved

✅ Standard contract compliance verified

✅ GovDX integration design validated

✅ Security architecture approved (per SAL)

✅ NFR targets defined

✅ No blocking anti-patterns

✅ ACL designed (if required for vendor PBC)

✅ Technology specifications complete (Section 18) (NEW v1.5)

✅ All technologies Strategic or Tactical (approved) (NEW v1.5)

✅ DDA approval for Tactical technologies (NEW v1.5)

✅ ARB approval for exceptions (if any) (NEW v1.5)

✅ Vendor technology compatibility validated (Buy/Outsource) (NEW v1.5)

✅ Proceed to Implementation (then Go-Live Gateway)

## Decision Points

| If... | Then... |
| --- | --- |
| Architecture non-compliant | Redesign per G-CAF principles |
| Interface Contract incomplete | Complete specification before approval |
| Security requirements unmet | Enhance security architecture |
| NFR targets unrealistic | Adjust targets with DDA guidance |
| Design anti-pattern detected | Remediate before proceeding |
| Vendor schema unstable | Design ACL; document in architecture |
| Tactical technology requested | Document justification; obtain DDA approval (NEW v1.5) |
| Exception requested (Containment) | Escalate to ARB; require migration plan (NEW v1.5) |
| Technology compliance <80% | Document improvement plan (NEW v1.5) |
| Vendor technology incompatible | Design ACL or reject vendor (NEW v1.5) |

## Common Rejections

| Reason | Resolution |
| --- | --- |
| Missing Interface Contract | Complete OpenAPI specification |
| Incomplete security architecture | Address per SAL requirements |
| GovDX integration unclear | Clarify integration approach |
| Design anti-patterns present | Refactor design |
| ACL not designed (when required) | Design ACL per integration patterns |
| Technology specifications incomplete | Complete Section 18 in PBC Template (NEW v1.5) |
| Unapproved Tactical technology | Document justification; obtain DDA approval (NEW v1.5) |
| Containment technology without exception | Replace with Strategic/Tactical or obtain ARB exception (NEW v1.5) |

## Module Metadata

| Field | Value |
| --- | --- |
| Module ID | G-CAF-091 |
| Change Driver | Design process |
| Type | Specific |
| Last Updated | December 2025 (v1.5) |

## Related Modules

| Module | Relationship |
| --- | --- |
| G-CAF-041 (dda.md) | DDA conducts Design review |
| G-CAF-070-073 (contracts) | Standard contract compliance verified |
| G-CAF-043 (technology-standards-catalog.md) | Technology choices validated |
| G-CAF-047 (Reference Architecture) | Pattern compliance checked |
| G-CAF-080 (interface-framework.md) | Interface contracts defined |
| G-CAF-090 (gateway-initiation.md) | Previous gateway in sequence |
| G-CAF-092 (gateway-golive.md) | Next gateway in sequence |