# Gateway 3: Go-Live Gateway

**Use Case Context:** This artifact supports **UC06: Prepare for Go-Live**

[G-CAF-092]

Change Driver: Go-live criteria, readiness checklist, or deployment requirements

Type: Specific

Last Updated: December 2025

## Trigger

PBC implementation complete; ready for production deployment

## Purpose

- Validate implementation matches approved design

- Confirm operational readiness

- Verify GovDX integration functional

- Confirm security controls operational

- Verify NFR targets achieved

- Establish support model

- Verify technology stack matches approved specifications (NEW v1.5)

- Confirm technology version compliance (NEW v1.5)

## DDA Reviews

| Item | Description | Reference |
| --- | --- | --- |
| Implementation Compliance | Implementation matches approved design | Design Gateway artifacts |
| GovDX Registration | APIs registered and discoverable | integration-contract.md |
| Schema Registration | Event schemas in Schema Registry | integration-contract.md |
| Security Validation | Penetration test passed; controls verified | security-contract.md |
| NFR Validation | Performance/availability tests passed | nfr-contract.md |
| Support Model | Support RACI documented and agreed | runtime-support-raci.md |
| SLA Definition | SLA targets defined and measurable | cross-entity-sla.md |
| Cost Allocation | Cost model approved | finops-cost-allocation.md |
| Vendor Onboarding | Vendor checklist complete (Buy/Outsource) | vendor-evaluation.md [G-CAF-056] |
| Technology Verification | Deployed stack matches approved specs | technology-standards-catalog.md [G-CAF-043] (NEW v1.5) |

## Required Artifacts

### All PBCs

- [ ] Deployment documentation

- [ ] GovDX API registration confirmation

- [ ] Schema Registry entries

- [ ] Penetration test report

- [ ] Performance test report (NFR validation)

- [ ] Availability test report

- [ ] Support model documentation (RACI)

- [ ] Runbooks (operational procedures)

- [ ] DR/BC test results

- [ ] SLA dashboard configuration

- [ ] Technology verification report (NEW v1.5)

- [ ] Version compliance confirmation (NEW v1.5)

- [ ] Security tools validation report (NEW v1.5)

### Buy/Outsource PBCs Only

- [ ] Vendor onboarding checklist completed

- [ ] ACL implementation verified (if applicable)

- [ ] Contract SLA alignment confirmed

- [ ] Cost allocation model approved

- [ ] Vendor technology compatibility verified (NEW v1.5)

- [ ] ACL operational (if required) (NEW v1.5)

## Technology Verification (v1.5)

Verify deployed technology stack matches approved specifications per PBC Template Section 18:

Mandatory Checks:

- [ ] Deployed stack matches approved specifications (Section 18)

- [ ] No unapproved technologies in production

- [ ] Technology versions meet Catalog minimum requirements

- [ ] No Containment or Retired technologies (unless ARB exception active)

- [ ] Security tools integrated and operational

- [ ] Monitoring and observability tools operational

- [ ] CI/CD pipeline functional with approved tools

Version Compliance:

| Layer | Approved | Deployed | Version | Compliant |
| --- | --- | --- | --- | --- |
| Database | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| Backend Runtime | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| Frontend Framework | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| API Gateway | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| Message Queue | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| Container Platform | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| CI/CD Platform | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |
| Monitoring Tools | [From Section 18] | [Actual] | [Actual] | [ ] Yes [ ] No |

If version non-compliant: Must update to minimum version or document exception.

Security Tools Verification:

| Tool Category | Approved | Operational | Evidence |
| --- | --- | --- | --- |
| SAST | [From Section 18.6] | [ ] Yes [ ] No | [Link] |
| DAST | [From Section 18.6] | [ ] Yes [ ] No | [Link] |
| Dependency Scanning | [From Section 18.6] | [ ] Yes [ ] No | [Link] |
| Container Scanning | [From Section 18.6] | [ ] Yes [ ] No | [Link] |
| Runtime Protection | [From Section 18.6] | [ ] Yes [ ] No | [Link] |

## Vendor Technology Verification (Buy/Outsource) (v1.5)

For Buy/Outsource PBCs, verify vendor technology compliance:

Vendor Stack Verification:

- [ ] Vendor technology matches assessment from Initiation Gateway

- [ ] No undisclosed technologies introduced

- [ ] Compatibility classification validated

- [ ] ACL operational (if required)

- [ ] ACL absorbs vendor interface (consumers see stable contract)

ACL Operational Verification (if applicable):

- [ ] ACL deployed and functional

- [ ] ACL registered in PBC Catalog (if separate PBC)

- [ ] ACL Interface Contract operational

- [ ] Consumer-driven contract tests passing

- [ ] Schema translation verified

## Security Validation

Verify security implementation per security-contract.md:

Mandatory Checks:

- [ ] Penetration test completed (per SAL schedule)

- [ ] Vulnerability assessment passed

- [ ] Security controls validated

- [ ] Zero Trust requirements met (per operational model)

- [ ] Encryption verified (at rest and in transit)

- [ ] Authentication/authorization functional

- [ ] Audit logging operational

## NFR Validation

Verify NFR implementation per nfr-contract.md:

Mandatory Checks:

- [ ] Availability targets achieved

- [ ] Performance targets achieved (response time, throughput)

- [ ] Scalability approach validated

- [ ] Recovery tested (RTO/RPO)

- [ ] Observability operational (metrics, logging, tracing)

- [ ] Alerting configured

## Support Model Verification

Verify support readiness per runtime-support-raci.md:

Mandatory Checks:

- [ ] Support RACI documented and agreed

- [ ] L1/L2/L3 responsibilities clear

- [ ] Runbooks published and tested

- [ ] Escalation procedures defined

- [ ] On-call rotation established

- [ ] Knowledge transfer complete (for vendor L3)

## Exit Criteria

✅ Implementation matches approved design

✅ GovDX APIs registered and functional

✅ Schemas registered in Schema Registry

✅ Security validation passed (penetration test)

✅ NFR validation passed

✅ Support model documented and operational

✅ SLA targets defined and measurable

✅ Cost allocation approved

✅ Vendor onboarding complete (if Buy/Outsource)

✅ ACL operational (if required)

✅ Deployed stack matches approved specifications (NEW v1.5)

✅ Technology versions meet minimum requirements (NEW v1.5)

✅ No unapproved technologies in production (NEW v1.5)

✅ Security tools operational (NEW v1.5)

✅ Monitoring and observability operational (NEW v1.5)

✅ PBC status updated to "Active" in Catalog

✅ Proceed to Operations

## Decision Points

| If... | Then... |
| --- | --- |
| Implementation deviates from design | Remediate or re-submit to Design Gateway |
| Security test failed | Remediate vulnerabilities; retest |
| NFR targets not achieved | Optimize or adjust targets with DDA |
| Support model incomplete | Complete before Go-Live |
| Vendor onboarding incomplete | Complete checklist before Go-Live |
| ACL not operational | Complete ACL implementation |
| Technology deviates from specification | Remediate or update specification with approval (NEW v1.5) |
| Version below minimum | Update to compliant version (NEW v1.5) |
| Unapproved technology in production | Remove or obtain retrospective approval (NEW v1.5) |
| Security tools not operational | Integrate and verify before Go-Live (NEW v1.5) |

## Common Rejections

| Reason | Resolution |
| --- | --- |
| Security vulnerabilities found | Remediate and retest |
| Performance below targets | Optimize; may require architecture changes |
| Support model not documented | Complete RACI and runbooks |
| GovDX registration incomplete | Complete API and schema registration |
| Vendor SLA misaligned | Renegotiate or document gap |
| Technology specification mismatch | Update deployment or specification (NEW v1.5) |
| Version non-compliance | Upgrade to minimum version (NEW v1.5) |
| Security tools missing | Integrate required tools (NEW v1.5) |
| Monitoring not operational | Complete observability implementation (NEW v1.5) |

## Post Go-Live Actions

| Action | Timeline | Owner |
| --- | --- | --- |
| Catalog status update | Immediate | DDA |
| Consumer notification | Within 1 week | PBC Owner |
| First SLA report | End of first month | PBC Owner |
| Quarterly review scheduling | Within 1 month | DDA |
| Technology debt assessment | Within 1 month | EA Office (NEW v1.5) |

## Module Metadata

| Field | Value |
| --- | --- |
| Module ID | G-CAF-092 |
| Change Driver | Go-live process |
| Type | Specific |
| Last Updated | December 2025 (v1.5) |

## Related Modules

| Module | Relationship |
| --- | --- |
| G-CAF-041 (dda.md) | DDA conducts Go-Live review |
| G-CAF-070-073 (contracts) | Final contract compliance |
| G-CAF-073 (nfr-contract.md) | NFR validation |
| G-CAF-048 (Environment Standards) | Environment readiness |
| G-CAF-049 (A11Y/L10N Standards) | Accessibility compliance |
| G-CAF-042 (pbc-catalog.md) | PBC registered as Active |
| G-CAF-091 (gateway-design.md) | Previous gateway in sequence |
| G-CAF-093 (gateway-retirement.md) | Final gateway in sequence |